CRITICAL TASK ITEM (CTI)

Proposal and Objective Scoring Intake Package

V4.1 Prototype Submission Template

| CTI Title | Mock CTI — Citation CJ4 Cabin Reading Light Lens Discoloration |
| --- | --- |
| Model / Program | Citation CJ4 (Model 525C) |
| Requesting Organization | Cabin Systems Engineering |
| Originator | Taylor Morgan (fictional), Cabin Systems Engineer |
| Proposed Champion | Casey Bennett (fictional), Manager — Cabin Systems |
| Submission Date | 09/11/2026 |
| Need-By Date | 09/30/2027 |
| Document Revision | A - Initial Submission |

PURPOSE: Capture the factual, schedule, business-case, impact, and evidence information required for automated CTI qualification, objective scoring, confidence assessment, and ranking. The submitter does not assign a score or rank.

# 1. Submission Control

| Package Status | ☐ Draft ☒ Submitted ☐ Returned for Information ☐ Validated |
| --- | --- |
| Requested Classification | ☒ Discretionary ☐ Safety / Regulatory ☐ SLT / External Commitment |
| Requested Driver | ☐ Quality/Reliability ☐ Supply Chain ☐ Production Support ☐ Safety ☐ Certification Mandate ☒ Customer Service ☐ Marketability ☐ Obsolescence |
| Current Phase | ☒ Phase 1 - Issue Identification ☐ Phase 2 - Business Case |

# 2. Executive Summary

PROBLEM STATEMENT

During a fictional 18-month review, Customer Service recorded four reports of cosmetic yellowing on individual LED reading-light lenses across three Citation CJ4 aircraft. All lights remained functional, no dispatch interruptions occurred, and the condition was addressed during planned maintenance by replacing the affected lens assembly. The limited sample indicates a minor cabin-appearance concern rather than an operational reliability issue.

DESIRED OUTCOME

Evaluate an alternate UV-resistant lens material and, if testing is favorable, release the new lens through a routine drawing and parts-catalog revision by 09/30/2027. Within 24 months of release, reduce cosmetic discoloration reports from approximately three per year to one or fewer without changing the light's electrical design.

CONSEQUENCE OF NO ACTION

If no action is taken, an estimated two to three aircraft per year may continue to receive cosmetic lens replacements during scheduled maintenance. No AOG, delivery, production, safety, or regulatory consequence is expected. The fictional five-year exposure is approximately $42,000 in parts, labor, and limited customer goodwill concessions.

# 3. CTI Qualification

## Qualification Indicators

☐  Externally imposed regulatory or certification deadline

☐  Qualifying safety / COS hazard evidence

☐  Obsolescence requiring substantive engineering effort

☒  Engineering focal labor exceeds the applicable CTI threshold

☐  Cross-functional issue requiring Core Team awareness and prioritization

☒  Not a unit-specific change, fast engineering item, or non-ECR corrective action

QUALIFICATION RATIONALE

This fictional issue is submitted as a low-priority CTI test case because the anticipated work totals approximately 240 engineering hours, narrowly exceeding the assumed intake threshold, and requires controlled updates to a common cabin component used across multiple aircraft. The issue has no safety, dispatch, production, certification, or externally committed basis, and it may ultimately be redirected to routine sustaining engineering after review.

# 4. Scope and Business Case

SCOPE

In scope: Citation CJ4 aircraft with the current passenger reading-light lens assembly; evaluation of lens material, color stability, fit, and applicable drawing and illustrated-parts-catalog updates. Organizations include Cabin Systems Engineering, Materials Engineering, Technical Publications, and Customer Service. Excluded: electrical faults, failed LEDs, cabin lighting controls, other Citation models, production stoppages, and any safety or certification changes.

BUSINESS CASE

The proposed change addresses a minor cosmetic concern with low event frequency and no operational disruption. The fictional business model estimates $42,000 in gross five-year avoided cost against $31,000 in engineering, qualification, and implementation cost, yielding an $11,000 net benefit. The work can be scheduled around higher-priority commitments, and there is no external deadline or customer commitment.

| Affected Model Families | 1 — Citation CJ4 |
| --- | --- |
| Affected Aircraft | 3 aircraft with recorded cosmetic reports |
| Applicable Active Fleet | 286 aircraft |
| Functions with Deliverables | 4 — Cabin Systems, Materials, Technical Publications, Customer Service |
| Estimated Engineering Lead Time | 120 calendar days |
| Estimated Engineering Labor | 240 hours |
| 5-Year Net Benefit / Avoided Cost | $11K net benefit; fictional finance model E-04 |

# 5. Objective Impact Data

| Objective Input | Value | Measurement Period / Basis | Evidence ID |
| --- | --- | --- | --- |
| Annual AOG events | 0 | 18 months ending 08/31/2026 | E-01 |
| Annual prevented deliveries | 0 | Rolling 12 months ending 08/31/2026 | E-02 |
| Annual delivery delays | 0 | 18 months ending 08/31/2026 | E-02 |
| Annual line interruptions | 0 | 18 months ending 08/31/2026 | E-03 |
| Annual repeat rework events | 1 | One repeat lens replacement in 18 months | E-01 |
| Affected fleet percentage | 1.0% | 3 report aircraft / 286 active aircraft | E-04 |
| Service consequence | Cosmetic only; planned maintenance replacement | Customer service case review | E-02 |
| Lifecycle breadth | In-service cabin appearance only | Customer service and routine maintenance | E-06 |
| Customer commitment / escalation | No commitment; one informal customer inquiry | No escalated cases | E-02 |

# 6. Schedule and Milestones

| Need-By Date | 09/30/2027 — internal planning target; no external commitment |
| --- | --- |
| Target Completion Date | 09/15/2027 |
| Estimated Implementation Lead Time | 120 calendar days |
| Schedule Margin | 15 calendar days |

| Milestone | Owner | Target Date | Completion Evidence |
| --- | --- | --- | --- |
| Confirm complaint sample and scope | Cabin Systems Engineering | 05/28/2027 | Issue review note |
| Screen alternate lens materials | Materials Engineering | 06/25/2027 | Material comparison memo E-05 |
| Complete accelerated UV exposure test | Materials Engineering | 07/30/2027 | Test summary E-06 |
| Approve lens material and drawing update | Cabin Systems Engineering | 08/20/2027 | Drawing approval record |
| Update illustrated parts catalog | Technical Publications | 09/03/2027 | Approved publication change |
| Release replacement lens part number | Customer Service | 09/15/2027 | Released parts notice |

# 7. Execution Readiness

## Documented Readiness Items

☒  Named accountable owner

☒  Approved problem statement and scope

☒  Business case completed

☒  Engineering estimate completed

☒  Required functions identified

☒  Need-by and target dates validated

☒  Initial technical approach identified

☒  Funding or resource source identified

RESOURCE AND TEAM PLAN

Cabin Systems Engineering will provide the project focal and complete fit assessment and drawing updates (110 hours). Materials Engineering will screen candidate polymers and run accelerated UV exposure tests (70 hours). Technical Publications will update the illustrated parts catalog (35 hours), and Customer Service will review field reports and issue a routine parts notice (25 hours). No dedicated program-management support, production support, certification activity, aircraft downtime, or special funding is required. Work will be performed only as resources are available after higher-priority commitments.

# 8. Evidence Register

| Evidence ID | Document / Record Title | Type | Owner | Location / Link |
| --- | --- | --- | --- | --- |
| E-01 | Fictional Reading Light Cosmetic Service Log | Service data | Customer Service | Mock CTI repository |
| E-02 | Fictional Cabin Appearance Inquiry Summary | Customer inquiry | Customer Service | Mock CTI repository |
| E-03 | Fictional CJ4 Active Fleet Report | Fleet data | Program Analytics | Mock CTI repository |
| E-04 | Fictional Five-Year Cosmetic Cost Model | Finance model | Program Finance | Mock CTI repository |
| E-05 | Planned Alternate Lens Material Comparison | Engineering memo | Materials Engineering | Pending — mock deliverable |
| E-06 | Planned Accelerated UV Exposure Test Summary | Test summary | Materials Engineering | Pending — mock deliverable |

# 9. Mandatory Classification Evidence

SAFETY / REGULATORY / SLT / EXTERNAL COMMITMENT BASIS

Not applicable. This mock submission requests a discretionary Quality/Reliability and Customer Service classification. No safety, regulatory, SLT, or externally committed deadline is claimed.

# 10. Originator Certification

| Originator Signature / Electronic Acknowledgment | Date |
| --- | --- |
| Taylor Morgan (fictional) — electronic acknowledgment for mock testing | 09/11/2026 |

I certify that the factual inputs are accurate to the best of my knowledge, that cited evidence is available for review, and that I have not assigned or altered the automated score or rank.

# 11. System and Reviewer Use Only

| Validation Result | ☐ Complete ☐ Returned for Information ☐ Rejected |
| --- | --- |
| System Qualification | [Calculated] |
| Automatic Priority Tier | [Calculated] |
| Objective Priority Score | [Calculated] |
| Confidence Score | [Calculated] |
| Company Rank | [Calculated] |
| Model Rank | [Calculated] |
| Reviewer | [Name / date] |

VALIDATION NOTES

Document missing information, evidence limitations, corrections, or reviewer disposition.

# 12. Submission Checklist

## Required Before Submission

☒  All required identification fields completed

☒  Business case and scope completed

☒  Need-by date and implementation lead time provided

☒  Objective impact quantities provided

☒  Evidence register completed

☒  Mandatory classification supported, if requested (not applicable)

☒  Milestone schedule included

☒  Originator certification completed